Agenda

Little Otter Creek Reservoir

Project Status Update

Kingston, Missouri

Meeting Purpose:  	Status update of Project Progress

Call in Option

Call: 1 301 715 8592

Meeting ID: 830 0524 1187

Participant ID: #

Passcode: 147098

Meeting Time:  		9 am, January 15, 2021

Meeting Location:  	Church of the Nazarene

93 West Jackson

Kingston, MO 64650

Discussion:

- Welcome and Introductions							Bud Motsinger

- Environmental Permitting							Chris Hamilton

  - USACE – 404 Permit Obtained (October, 2020)

  - Mitigation Update							Greg Pitchford

  - AOP Sites								Greg Pitchford

  - Easements 								Ed Proctor

  - Land Disturbance -Storm Water 						John Holmes

- Project Funding									Cary Sayre

  - State									Randy Railsback

  - CDBG									Randy Railsback

  - Refinance 								Charlie Zitnik

  - Budget Update								Cary, Ed, Charlie

- Other Items									Cary Sayre

  - Final Design – water line, roadways, etc.					Cary & NRCS

  - Lake Bed Clearing Plan – Bidding January, 25, 2021			Cary & NRCS

  - Lake Buffer Plan							John H. & NRCS

  - Lake bed image								John Holmes

  - MDC – CAP Agreement							Greg Pitchford

  - Contract documents – EJCDC – Engineering and Construction		Cary Sayre

  - QA Plan 								Cary Sayre

  - Project Schedule 							Cary, Julie Marks

  - Ground Breaking 							Cary & NRCS

  - ID-IQ for General Work							Ed Proctor

- Questions									Guests

- Wrap-up/Next Meeting Date							Bud Motsinger

- Closed Session									Ed Proctor